CAPSTONE PROJECT 1

BizOps Intelligence

Comprehensive System Development & Implementation Document

AI-Powered Business Operating Intelligence Layer — Focused MVP for Retail / Distribution

Approved scope direction This document follows the supervisor-approved reduction: CSV/JSON static inputs, one Retail/Distribution scenario, open-source libraries for heavy lifting, and three core student contributions: the canonical ontology, graph relationship mapping, and grounded RAG.

| Document Item | Value |
| --- | --- |
| Project Type | Final Year / Capstone Project 1 |
| MVP Domain | Retail / Distribution |
| Input | CSV and JSON static files |
| Core Technical Contribution | Ontology + Business Graph + Grounded RAG |
| ML / Analytics | Pandas, scikit-learn, Statsmodels, PyRCA |
| LLM Layer | LangChain or LlamaIndex for evidence-grounded explanation |
| Planned Duration | 6 months / 24 weeks |
| Primary Outcome | Evidence-based diagnostic and decision-support prototype |
| Supervisor | [Supervisor Name] |
| Students | [Student Name(s)] |
| Department / University | [Department] / [University] |

September 2026

# Executive Summary

BizOps Intelligence is a focused Business Operations Intelligence prototype for retail and distribution businesses. The system is designed as an intelligence layer above structured business records rather than as a replacement ERP, CRM, accounting system, or generic dashboard. The six-month MVP accepts CSV and JSON files containing sales, inventory, products, customers, suppliers, orders, payments, and related events. It cleans and validates these records, converts them into a Canonical Business Data Model, builds a graph connecting entities and events across time, performs deterministic KPI analysis and machine-learning tasks, traces likely root causes, and creates an evidence package that is passed to a grounded retrieval-augmented generation (RAG) layer. The LLM explains the already-computed findings in natural language; it does not become the source of numeric truth.

The project's central research and engineering contribution is the separation of deterministic analytics from generative explanation. Every numerical claim, trend, anomaly, forecast, and root-cause statement presented to the user must be traceable to an analytical result or source record. This is intended to reduce numeric hallucination and make the system auditable. The prototype will answer operational questions such as: Why did profit margin decline? Which products and suppliers contributed to the decline? Is the trend likely to continue? Which action is supported by the evidence?

Supervisor-approved scope rule The MVP will NOT attempt a live multi-API enterprise integration ecosystem, multiple industries, full ERP functionality, autonomous high-risk actions, or ten separate enterprise modules. Those are future-expansion concepts. The capstone focuses on proving the intelligence layer end-to-end.

# Document Map

| Section | Purpose |
| --- | --- |
| 1. Project Definition | What is being built and what is explicitly out of scope |
| 2. Problem and Research Gap | Why the project is needed and what gap it addresses |
| 3. Functional Scope | Exact capabilities that will exist in the MVP |
| 4. System Architecture | How all software components connect |
| 5. Data Model and Ontology | Canonical entities, identifiers, validation, and mappings |
| 6. Business Graph | Relationship model and root-cause traversal logic |
| 7. Analytics and ML | KPIs, anomalies, forecasting, and root-cause analysis |
| 8. Grounded RAG | How analytical evidence becomes safe natural-language explanation |
| 9. User Interface | Screens and interaction flow |
| 10. Development Plan | Detailed six-month / 24-week implementation plan |
| 11. Testing and Evaluation | How correctness and research quality will be measured |
| 12. Security and Reliability | Controls required even in a static-file prototype |
| 13. Team/Workflow | Repository, branching, issue tracking, and project management |
| 14. Risks and Mitigation | What can fail and how the team will control scope |
| 15. Deliverables | What will be submitted and demonstrated |
| 16. Future Expansion | How the MVP evolves into a broader business operating layer |

# 1. Project Definition

## 1.1 Final Project Statement

BizOps Intelligence is an AI-assisted Business Operations Intelligence system that transforms structured retail/distribution records into evidence-based operational diagnosis, prediction, and recommendations. The system will learn a consistent representation of the business data rather than relying on source-specific column names, connect related business events through a graph, execute deterministic analytics and root-cause algorithms, and use a grounded LLM layer to explain findings in natural language.

## 1.2 What the MVP will actually do

Accept CSV or JSON files uploaded by an authorized user.

Validate file structure, required fields, data types, duplicates, missing values, and basic business-rule violations.

Map source-specific records into a reusable canonical ontology for a retail/distribution business.

Create entity identifiers and relationship links among customers, products, suppliers, orders, order items, inventory, payments, locations, and events.

Calculate deterministic business KPIs such as revenue, cost, gross margin, average order value, inventory turnover, stock coverage, return rate, supplier cost change, and receivables indicators when the required fields are available.

Detect unusual patterns using statistical and machine-learning methods.

Forecast selected business metrics such as sales/demand or margin trend.

Trace candidate root causes through the graph and analytical evidence.

Create a structured evidence package containing metrics, contributing records, graph paths, assumptions, and confidence/quality information.

Retrieve only relevant evidence for a natural-language question and ask an LLM to explain those evidence items without inventing numeric facts.

Present the results in a business-friendly dashboard with alerts, diagnostic cards, charts, evidence trails, and a natural-language Q&A interface.

Record the evidence and analytical sources behind each generated answer so the user can inspect why the system produced it.

## 1.3 Explicitly excluded from the MVP

Live API integrations with Shopify, SAP, Oracle, Salesforce, QuickBooks, Stripe, etc.

Support for multiple industries as independent production modules.

A complete ERP/accounting/CRM replacement.

Autonomous execution of high-risk financial or operational actions.

Fully real-time event streaming infrastructure.

Training a foundation LLM from scratch.

Building a proprietary root-cause library when PyRCA or other established components can be used.

A huge connector marketplace or enterprise identity federation system.

# 2. Problem Statement and Research Gap

## 2.1 Business problem

Retail and distribution businesses generate substantial operational data, but the data is often spread across different files, business functions, and source schemas. A sales record may reference a product using one identifier, inventory may use another, and supplier records may use a separate code. Traditional dashboards can calculate trends but do not automatically trace a KPI change through the related products, orders, suppliers, inventory events, and time sequence needed to explain why the change occurred.

## 2.2 Research/engineering gap

| Existing approach | Limitation | BizOps contribution |
| --- | --- | --- |
| Descriptive BI dashboard | Shows what changed; requires manual diagnosis | Graph + RCA traces why it changed |
| Spreadsheet analysis | Manual, repetitive, weak traceability | Canonical data model + automated pipeline |
| Generic chatbot over data | May invent or misread numbers | LLM receives deterministic evidence only |
| Standalone ML model | Predicts a metric but may lack business context | Model outputs are linked to business graph and evidence |
| Raw RAG over documents | Retrieves text but may not preserve numeric provenance | Evidence package includes metrics, records, paths, assumptions |
| Source-specific schema | Locks analytics to one dataset format | Reusable ontology decouples source schemas from analytics |

## 2.3 Core research question

How can heterogeneous retail/distribution business records be transformed into a canonical business graph that supports deterministic root-cause and forecasting analysis, and how can those analytical results be converted into evidence-linked natural-language answers without allowing the LLM to become the source of numerical truth?

## 2.4 Supporting questions

Can source-specific CSV/JSON schemas be mapped accurately into one canonical retail/distribution ontology?

Can relationship mapping connect KPI changes to relevant products, customers, suppliers, orders, inventory changes, and time windows?

Can deterministic analytics identify anomalies and root-cause candidates with measurable accuracy?

Can a grounded RAG pipeline produce answers whose numerical claims are traceable to evidence?

Does the integrated diagnostic workflow help a business user answer operational questions more effectively than a descriptive dashboard alone?

# 3. Objectives, Success Criteria, and Requirements

## 3.1 Primary objective

To develop and evaluate a six-month prototype that converts retail/distribution CSV/JSON records into an evidence-linked operational intelligence workflow: data ingestion -> canonicalization -> graph mapping -> deterministic analytics -> root-cause/forecasting -> evidence package -> grounded natural-language explanation.

## 3.2 Specific objectives

Design a canonical ontology for the core retail/distribution business entities used by the MVP.

Implement schema mapping, validation, cleaning, type normalization, and entity-resolution logic using Pandas and Python.

Implement a business graph that connects entities and events across time.

Implement a KPI engine with deterministic formulas and traceable source fields.

Implement anomaly detection for sales, margin, inventory, supplier cost, and order patterns where data supports the metric.

Implement forecasting for selected sales/demand or margin metrics using validated time-series or machine-learning approaches.

Integrate PyRCA or comparable open-source root-cause functionality and connect its outputs to business graph evidence.

Construct a grounded evidence package that contains numerical findings, records, graph paths, assumptions, and source references.

Build a RAG layer using LangChain or LlamaIndex so the LLM explains only retrieved evidence.

Develop a user interface for dashboard monitoring and natural-language diagnostic questions.

Evaluate data mapping, anomaly detection, forecasting, root-cause tracing, evidence retrieval, and unsupported numeric claim rate.

## 3.3 Functional requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Upload CSV/JSON | User can upload supported static files and receive validation results. |
| FR-02 | Schema validation | System checks required columns, types, duplicates, missing values, and basic constraints. |
| FR-03 | Canonical mapping | Source columns map to canonical entities and attributes. |
| FR-04 | Entity resolution | System resolves or flags duplicate/ambiguous customer, product, supplier, and order identities. |
| FR-05 | Graph construction | System creates entity/event relationships and time-aware links. |
| FR-06 | KPI calculation | System calculates supported deterministic KPIs from canonical records. |
| FR-07 | Anomaly detection | System flags statistically or model-based unusual behavior. |
| FR-08 | Forecasting | System predicts selected future values and stores forecast metrics. |
| FR-09 | Root-cause tracing | System identifies candidate contributors and supporting graph paths. |
| FR-10 | Evidence package | Every diagnosis generates structured evidence. |
| FR-11 | Grounded Q&A | User can ask natural-language business questions against the evidence store. |
| FR-12 | Recommendations | System produces evidence-backed next-step recommendations; recommendations are advisory only in MVP. |
| FR-13 | Audit trail | System records analysis version, dataset, evidence IDs, and answer references. |
| FR-14 | Evaluation | System exposes benchmark results and model-quality reports for development/testing. |

## 3.4 Non-functional requirements

| ID | Quality | Requirement |
| --- | --- | --- |
| NFR-01 | Correctness | Numeric values shown in user answers must match deterministic source outputs. |
| NFR-02 | Traceability | Each major conclusion must link to evidence records/metrics. |
| NFR-03 | Reproducibility | A run on the same dataset/version/configuration should reproduce the same deterministic results. |
| NFR-04 | Usability | A non-technical business user can complete an analysis without SQL. |
| NFR-05 | Performance | Normal demo-sized datasets should complete ingestion and common analysis within an acceptable interactive workflow. |
| NFR-06 | Robustness | Malformed rows should be reported rather than silently discarded. |
| NFR-07 | Security | Uploaded files and generated evidence remain inside the project environment and access is controlled. |
| NFR-08 | Maintainability | Analytics, graph, RAG, and UI modules are separated so each can be tested independently. |

# 4. System Architecture and Technology Stack

The implementation is deliberately layered. The key trust boundary is between deterministic analysis and generative explanation. Business calculations are produced by code/ML components; the LLM receives an evidence package and is instructed to explain it. The LLM is not trusted to independently calculate official KPIs.

Figure 1. MVP architecture and trust boundary.

## 4.1 Technology stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.x | Main implementation language for ETL, analytics, graph logic, RAG backend |
| Data/ETL | Pandas | CSV/JSON loading, cleaning, transformation, joins, validation |
| Statistics/ML | scikit-learn, Statsmodels | Anomaly detection, regression/forecasting, metrics |
| Root cause | PyRCA | Automated root-cause analysis support |
| LLM orchestration | LangChain or LlamaIndex | Retriever/tool orchestration and grounded prompting |
| Vector retrieval | FAISS or another local vector store | Evidence retrieval for natural-language questions |
| Database | PostgreSQL (recommended) or SQLite for local prototype | Canonical data, results, audit metadata |
| Graph | NetworkX (simple MVP) or Neo4j if justified | Business relationships and traversal |
| Backend API | FastAPI | Upload, analysis jobs, Q&A endpoints |
| Frontend | Flutter Web or React | Dashboard, evidence views, Q&A interface |
| Testing | pytest + evaluation scripts | Unit/integration/model/evidence tests |
| Version control | GitHub + Git | Source control and assignment/project management |
| Deployment | Docker optional | Repeatable development/demo environment |

Implementation principle Open-source libraries handle established building blocks. Student effort is concentrated on how those components are joined: the ontology, relationship mapping, evidence package, and grounded explanation workflow.

# 5. Data Ingestion, Canonical Ontology, and Data Quality

## 5.1 Supported input formats

Only CSV and JSON are supported in the capstone MVP. A dataset package may contain multiple files as long as the files follow the documented schema or can be mapped to the canonical schema through a mapping configuration.

## 5.2 Expected source tables/files

| File / Entity | Example fields | Purpose |
| --- | --- | --- |
| customers.csv/json | customer_id, name, segment, location_id | Customer identity and segmentation |
| products.csv/json | product_id, sku, name, category, standard_cost | Product and cost context |
| suppliers.csv/json | supplier_id, name, lead_time_days | Supplier information |
| orders.csv/json | order_id, customer_id, order_date, status, location_id | Order-level events |
| order_items.csv/json | order_id, product_id, quantity, unit_price, unit_cost, discount | Margin and product-level analysis |
| inventory.csv/json | location_id, product_id, stock_on_hand, reorder_point, snapshot_date | Inventory state |
| payments.csv/json | payment_id, order_id, amount, payment_date, status | Payment state |
| events.csv/json | event_id, entity_type, entity_id, event_type, timestamp, value | Optional time/event evidence |

## 5.3 Canonical ontology

The canonical ontology is one of the main student contributions. It defines stable entity names, IDs, attributes, data types, business meanings, relationships, and source mappings. Source systems may call a product "item_code" or "sku"; the canonical model maps either to Product.product_id / Product.sku according to a documented mapping rule.

| Canonical entity | Key fields | Main relationships |
| --- | --- | --- |
| Customer | customer_id, segment, location_id | places Orders; has Payments/Returns through related Orders |
| Product | product_id, sku, category, standard_cost | appears in OrderItems; held in Inventory; sourced from Supplier |
| Supplier | supplier_id, lead_time_days | supplies Products; associated with cost events |
| Order | order_id, customer_id, order_date, status, location_id | contains OrderItems; linked to Payment; linked to events |
| OrderItem | order_id, product_id, quantity, unit_price, unit_cost, discount | connects Order and Product; drives margin calculations |
| Inventory | location_id, product_id, stock_on_hand, reorder_point, snapshot_date | links Location and Product over time |
| Payment | payment_id, order_id, amount, status, payment_date | linked to Order and customer through order |
| Location | location_id, name, region | groups Orders, Inventory, and performance metrics |
| Event | event_id, entity_type, entity_id, event_type, timestamp, attributes | provides temporal evidence and causal context |
| KPI Result | kpi_id, name, value, period, source_refs | stores deterministic metric outputs |
| Evidence Item | evidence_id, type, source_ref, content, value | retrievable support for explanations |

Canonical record example: { "entity": "OrderItem", "order_id": "O1027", "product_id": "P88", "quantity": 4, "unit_price": 420.0, "unit_cost": 305.0, "discount": 0.0, "event_time": "2026-03-18T10:21:00" }

## 5.4 Data validation rules

Required identifier checks: each core record must have the required key or be placed into a quarantine/error set.

Type checks: dates, quantities, prices, amounts, and identifiers must conform to expected types.

Range checks: quantity should not be negative unless the record explicitly represents a return/adjustment event.

Referential checks: order_item.order_id must exist in Order; order_item.product_id must exist in Product; inventory.product_id must exist in Product.

Uniqueness checks: primary keys must be unique within the source dataset unless duplicates are explicitly marked as revisions/events.

Temporal checks: timestamps should be parseable and logically comparable for event ordering.

Missingness report: missing values must be counted and classified as safe, recoverable, or blocking.

Data quality report: the ingestion stage must produce a human-readable report before downstream analytics run.

# 6. Business Graph and Relationship Mapping

## 6.1 Purpose

The business graph connects the canonical entities into an evidence structure. The purpose is not to build a generic social graph; it is to make business causality candidates traversable. A KPI change can be linked to the products, supplier events, orders, inventory states, locations, and time windows associated with the change.

## 6.2 Core edges

| From | Relationship | To | Example use |
| --- | --- | --- | --- |
| Customer | PLACED | Order | Which customers drove the change? |
| Order | CONTAINS | OrderItem | Which products are involved? |
| OrderItem | REFERS_TO | Product | Which SKU changed? |
| Product | SUPPLIED_BY | Supplier | Which supplier cost change is relevant? |
| Location | HOLDS | Inventory | Where did stock change? |
| Order | SETTLED_BY | Payment | Was revenue actually paid? |
| Event | AFFECTS | Entity | Which event precedes the KPI change? |
| KPI Result | SUPPORTED_BY | Evidence Item | What records justify the value? |

## 6.3 Root-cause traversal example

Example query: "Why did profit margin decline in March?" The diagnostic engine first identifies the affected KPI period and compares it with a baseline. It then traverses products with the largest margin contribution change, supplier cost events associated with those products, order quantities and prices, and inventory/return events that could explain the remaining difference. The graph does not automatically prove causality; it identifies candidate evidence paths that are then scored using deterministic rules/statistics and reported with uncertainty.

## 6.4 Graph implementation

Option A (recommended for the first MVP): NetworkX graph in Python for flexible prototyping and simple traversal.

Option B: Neo4j if graph queries become complex enough to justify a dedicated graph database.

Every edge should carry provenance and, where applicable, a timestamp or time window.

Graph nodes should preserve the canonical ID so the same entity can be joined back to the relational data and evidence records.

# 7. Deterministic Analytics and ML

The analytics layer is the numerical source of truth for the capstone. The LLM does not replace this layer. Each analytical result should be generated by a reproducible function/model and stored with its dataset version, calculation period, parameters, model version, and evidence references.

## 7.1 KPI engine

| KPI | Definition / formula | Data required |
| --- | --- | --- |
| Revenue | sum(quantity × unit_price − discount) | OrderItem |
| Cost of Goods Sold | sum(quantity × unit_cost) | OrderItem |
| Gross Profit | Revenue − COGS | OrderItem |
| Gross Margin % | Gross Profit / Revenue × 100 | OrderItem |
| Average Order Value | Revenue / number of completed orders | Order + OrderItem |
| Return Rate | returned quantity / sold quantity × 100 | OrderItem / event or return fields |
| Inventory Turnover | COGS / average inventory value | OrderItem + Inventory |
| Stock Coverage | stock_on_hand / average daily demand | Inventory + sales history |
| Supplier Cost Change | current unit cost vs baseline unit cost | OrderItem + supplier mapping |
| Payment Collection Ratio | paid amount / invoiced amount × 100 | Order + Payment |

## 7.2 Anomaly detection

The first implementation should use interpretable baselines before advanced models. Candidate methods include rolling z-score or IQR rules, Isolation Forest, and robust statistical thresholds. The system stores the method and parameters with each anomaly so a user can reproduce the result.

| Anomaly target | Baseline | Output |
| --- | --- | --- |
| Daily sales | Rolling mean/median + deviation | Anomaly score + date + magnitude |
| Product margin | Historical margin distribution | Products with unusual margin change |
| Supplier cost | Historical unit-cost distribution | Supplier/product cost anomaly |
| Inventory | Expected stock coverage | Potential overstock or stockout risk |
| Order value | Customer/product historical range | Unusual order amount |

## 7.3 Forecasting

Forecasting is limited to selected business metrics for the MVP. The team will choose one primary forecast target, preferably daily/weekly demand or sales, because it is directly useful to inventory diagnosis. Baseline models should be established first; candidate models include Statsmodels time-series methods or scikit-learn regression models using lagged features. Evaluation uses a time-aware train/validation split to prevent leakage.

Baseline: naive/seasonal naive forecast where appropriate.

Candidate: Exponential Smoothing / SARIMA (Statsmodels) when the series supports it.

Candidate: Random Forest / Gradient Boosting regression with lag and calendar features.

Metrics: MAE and RMSE; MAPE only when zero/near-zero values are handled carefully.

Output: forecast values, confidence/interval information where available, model version, and error metrics.

## 7.4 Root-cause analysis

PyRCA or a comparable open-source RCA toolkit will be used for structured root-cause analysis support. The team's work is not to rewrite a state-of-the-art RCA library; it is to map business entities/events into the RCA input, connect RCA findings back to the business graph, and create a traceable evidence package suitable for a business user.

# 8. Grounded RAG and Trustworthy LLM Explanation

## 8.1 Design principle

Trust boundary The LLM can explain, summarize, compare, and phrase recommendations. It cannot be trusted to calculate official KPI values. Numeric facts must come from deterministic analytics or source records that are included in the evidence package.

## 8.2 Evidence package

| Field | Example |
| --- | --- |
| question_id | Q-2026-0031 |
| dataset_version | retail_demo_v4 |
| analysis_run_id | RUN-2026-09-01-14 |
| kpi | Gross Margin % |
| current_value | 24.8 |
| baseline_value | 33.2 |
| delta | -8.4 percentage points |
| time_window | 2026-03-01 to 2026-03-31 |
| supporting_records | P88 cost events, O1027 order records, supplier S12 |
| graph_paths | Supplier S12 -> Product P88 -> OrderItems -> Margin KPI |
| model_outputs | anomaly score, forecast, RCA ranking |
| assumptions | Returns excluded because return field unavailable |
| confidence/quality | data completeness 97%; RCA confidence medium |

## 8.3 RAG pipeline

1. User asks a business question in natural language.

2. The system identifies the question type: KPI lookup, diagnosis, forecast, comparison, or recommendation.

3. The backend runs or retrieves the required deterministic analysis rather than asking the LLM to calculate it.

4. The analysis layer produces an evidence package.

5. Relevant evidence items are embedded/indexed or selected using structured retrieval.

6. The LLM prompt contains only the question plus the selected evidence and explicit grounding rules.

7. The answer generator produces a concise explanation, uncertainty statement, and evidence references.

8. A post-generation validator checks that numeric values in the answer are present in the evidence package; unsupported values trigger regeneration or an error state.

## 8.4 Numeric hallucination guard

For the MVP, a lightweight post-generation checker will extract numeric expressions from the LLM response and compare them with the allowed numeric values in the evidence object. Where exact matching is not appropriate due to rounding, the checker can apply a controlled tolerance. Any unsupported number is flagged and the response is regenerated with stricter grounding instructions or replaced with a safe response such as: "The available evidence does not support a numeric estimate."

# 9. User Interface and User Journey

## 9.1 Main screens

| Screen | Purpose | Main elements |
| --- | --- | --- |
| Login / Project | Basic authenticated access | User, project, dataset selection |
| Data Upload | Load CSV/JSON files | File picker, schema preview, validation report |
| Data Quality | Review data health | Missing values, duplicates, type errors, mapping status |
| Business Overview | First operational snapshot | Revenue, margin, sales trend, inventory alerts, supplier alerts |
| Diagnostic Center | Find why something changed | KPI selection, period comparison, root-cause tree, graph evidence |
| Forecast Center | View selected forecast | Forecast chart, error metric, confidence/interval |
| Ask BizOps | Natural-language analysis | Question box, answer, evidence references, uncertainty |
| Evidence Explorer | Inspect source of an answer | Metrics, records, graph path, timestamps, assumptions |
| Run History | Reproducibility | Dataset version, model version, results, timestamp |

## 9.2 Primary user journey

Upload data -> validate -> map to canonical model -> build graph -> run baseline analytics -> select a KPI/problem -> inspect anomaly/root-cause -> view forecast -> ask a natural-language question -> review grounded answer -> inspect evidence -> record feedback.

Figure 2. End-to-end MVP development/data flow.

# 10. Detailed Processing Logic

## 10.1 End-to-end processing algorithm

INPUT: CSV/JSON dataset package D
OUTPUT: Evidence-linked diagnostic response R

1. Load D
2. Validate schema, types, keys, nulls and references
3. If blocking errors exist -> return Data Quality Report
4. Normalize source columns -> canonical ontology
5. Resolve/flag entity identities
6. Create/update business graph G
7. Compute deterministic KPIs K
8. Detect anomalies A
9. If a forecast is requested -> compute Forecast F
10. If diagnosis is requested -> run RCA + graph traversal -> C
11. Build Evidence Package E = {K, A, F, C, records, graph paths, assumptions}
12. Retrieve relevant evidence subset E'
13. Generate grounded explanation R using LLM(E', question)
14. Validate numeric claims in R against E'
15. If unsupported claims exist -> regenerate or return grounded refusal
16. Save run metadata and evidence references
17. Return R + evidence links

## 10.2 Diagnostic logic example

Detect that Gross Margin % is below the baseline threshold.

Identify the products with the largest negative margin contribution change.

For those products, compare current and baseline unit costs, selling prices, discounts, returns, and quantities.

Traverse supplier relationships and recent supplier cost events.

Check whether inventory delays, stockouts, or product mix changes correlate with the period.

Rank candidate contributors using the RCA engine plus deterministic contribution calculations.

Attach the exact supporting records and graph paths to the evidence package.

Generate a recommendation only from contributors with sufficient evidence and state uncertainty otherwise.

# 11. Software Project Structure

The codebase should remain modular so that each technical contribution can be demonstrated independently. A recommended repository structure is:

bizops-intelligence/
├── backend/
│   ├── api/                  # FastAPI routes
│   ├── ingestion/            # CSV/JSON loaders + validation
│   ├── canonical/            # ontology + schema mapping
│   ├── graph/                # nodes, edges, traversal
│   ├── analytics/            # KPI engine + anomaly detection
│   ├── forecasting/          # forecasting models + evaluation
│   ├── rca/                  # PyRCA adapter + ranking
│   ├── evidence/             # evidence package + provenance
│   ├── rag/                  # retrieval + prompts + guardrails
│   ├── models/               # database/domain models
│   ├── services/              # orchestration services
│   └── tests/
├── frontend/
│   ├── screens/
│   ├── widgets/
│   ├── services/
│   └── tests/
├── datasets/
│   ├── raw/
│   ├── cleaned/
│   └── benchmark/
├── configs/
├── notebooks/
├── docs/
└── README.md

## 11.1 Git/GitHub workflow

main branch: stable, presentation/demo-ready code.

develop branch: integration branch if the team size justifies it.

feature/* branches: one feature per branch.

Issues: one issue per deliverable or bug, with acceptance criteria.

Pull requests: short review before merge; automated tests run before merge.

Tags/releases: milestone-01, milestone-02, MVP-demo, final-demo.

README: setup, dataset schema, run instructions, architecture, evaluation commands.

Do not commit secrets, private datasets, or API keys.

# 12. Six-Month / 24-Week Development Plan

The following plan is deliberately detailed so that progress can be tracked weekly and the team can detect scope risk early. Each month has a defined technical goal, concrete deliverables, testing activities, and a review checkpoint.

## Month 1 — Requirements, Dataset Design, Architecture, and UI Skeleton

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 1 | Requirements freeze | Finalize retail/distribution use case, personas, business questions, scope exclusions, acceptance criteria. Prepare GitHub repository, issue board, branch conventions and project README. | Approved requirements baseline; repository created; project backlog. |
| Week 2 | Dataset and schema design | Define source CSV/JSON schemas; create realistic sample datasets; document field meanings, units, keys, timestamps and relationships. | Dataset specification v1; sample raw data; data dictionary. |
| Week 3 | Canonical ontology design | Define canonical entities, IDs, attributes, relationships, mapping configuration and validation rules. Create initial relational/graph model. | Ontology v1; mapping tables; entity relationship model. |
| Week 4 | Architecture + UI skeleton | Implement backend skeleton, upload endpoint, basic frontend shell, configuration structure, logging, error handling and initial dashboard navigation. | Runnable skeleton; upload screen; architecture baseline. |

## Month 2 — ETL, Validation, Canonicalization, and Data Quality

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 5 | CSV/JSON ingestion | Implement loaders using Pandas; parse dates, numeric fields, encodings and nested JSON where required. | Working loaders with unit tests. |
| Week 6 | Validation engine | Implement missing-value, type, duplicate, key, range, and referential-integrity checks. Build data-quality report. | Validation report and quarantine/error output. |
| Week 7 | Canonical transformation | Implement source-to-canonical mapping; normalize names, IDs, dates, prices, quantities and status values. | Canonical dataset generated automatically. |
| Week 8 | Entity resolution + ETL evaluation | Implement deterministic matching for duplicate/variant customer/product/supplier identifiers; create mapping accuracy benchmark. | Entity resolution benchmark; ETL milestone review. |

## Month 3 — Business Graph, KPI Engine, and Anomaly Detection

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 9 | Graph construction | Implement canonical graph nodes/edges, provenance fields and temporal event links. | Graph generated from canonical data. |
| Week 10 | Graph traversal | Implement paths such as Supplier -> Product -> OrderItem -> Order -> Customer and Location -> Inventory -> Product. | Root-cause candidate traversal APIs. |
| Week 11 | KPI engine | Implement revenue, cost, gross profit, gross margin, AOV, return rate, inventory turnover/coverage and supplier cost change where fields support them. | Deterministic KPI library with tests. |
| Week 12 | Anomaly detection | Build baseline statistical detection and one ML-based method; tune thresholds and evaluate precision/recall on labeled or semi-synthetic anomalies. | Anomaly engine + benchmark; Month 3 demo. |

## Month 4 — Forecasting, RCA, and Evidence Package

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 13 | Forecast target + baseline | Select one primary forecast target; implement train/validation split and naive baseline. | Forecast baseline and evaluation script. |
| Week 14 | Forecasting model | Implement and compare candidate model(s) using Statsmodels/scikit-learn; record MAE/RMSE. | Selected forecast model with evaluation report. |
| Week 15 | RCA integration | Integrate PyRCA; map business metrics to RCA inputs; add business graph evidence around candidate causes. | RCA pipeline integrated. |
| Week 16 | Evidence package | Standardize KPI, anomaly, forecast, RCA, records, graph paths, assumptions, provenance and confidence into one evidence object. | Evidence schema v1; reproducible diagnostic run. |

## Month 5 — Grounded RAG, Q&A, Recommendations, and UI Integration

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 17 | Evidence retrieval | Implement evidence indexing/retrieval using structured filtering plus vector search where useful. | Retriever returns only relevant evidence. |
| Week 18 | Grounded prompt/orchestration | Implement LangChain/LlamaIndex flow; design prompts that forbid unsupported numeric claims and require evidence references. | Grounded Q&A prototype. |
| Week 19 | Numeric grounding validator | Extract numeric claims from generated responses; compare with allowed evidence values; implement regeneration/fallback behavior. | Unsupported-number tests passing. |
| Week 20 | Recommendations + UI integration | Build diagnostic screen, evidence explorer, forecast view, Q&A and advisory recommendations. | End-to-end user workflow complete. |

## Month 6 — Testing, Evaluation, Hardening, Documentation, and Final Demo

| Week | Focus | Detailed work | Expected output |
| --- | --- | --- | --- |
| Week 21 | System integration testing | Run end-to-end scenarios, failure cases, malformed files, missing data, conflicting records, empty results and large demo datasets. | Integration test report. |
| Week 22 | Research evaluation | Calculate ontology mapping accuracy, anomaly precision/recall, forecast MAE/RMSE, RCA trace accuracy, evidence retrieval accuracy and unsupported numeric claim rate. | Evaluation report and charts. |
| Week 23 | Security, reliability, and polish | Access controls, file validation, logging, error messages, provenance, performance profiling, UI polish and demo dataset freeze. | Release-candidate build. |
| Week 24 | Final packaging | Finalize report, presentation, user manual, architecture diagrams, test evidence, GitHub release, demo script and contingency plan. | Final MVP + thesis artifacts + presentation. |

# 13. Testing, Evaluation, and Experimental Design

## 13.1 Evaluation dimensions

| Area | Metric | Target/interpretation |
| --- | --- | --- |
| ETL / ontology | Schema mapping accuracy | High accuracy on known mappings; ambiguous cases must be flagged rather than silently guessed. |
| Entity resolution | Precision / recall / F1 | Measure exact match or acceptable match against labeled benchmark pairs. |
| Graph mapping | Relationship correctness | Compare predicted edges with ground-truth relationships in test data. |
| Anomaly detection | Precision, recall, F1 | Measure ability to detect injected/labeled anomalies. |
| Forecasting | MAE, RMSE | Compare candidate model with baseline. |
| RCA | Top-k root-cause accuracy | Measure whether the known injected/annotated cause appears in top-k results. |
| Evidence retrieval | Evidence recall / relevance | Measure whether required support items are retrieved. |
| Grounded generation | Evidence-linked answer rate | Percentage of factual/numeric claims linked to evidence. |
| Hallucination control | Unsupported numeric claim rate | Target should approach zero on benchmark questions. |
| Usability | Task completion and user rating | Can a non-technical user answer diagnosis questions without SQL? |

## 13.2 Benchmark dataset design

A benchmark should combine real or realistic retail/distribution structure with controlled scenarios. At least five scenario families should be prepared: (1) supplier price increase, (2) stockout/late replenishment, (3) product return surge, (4) customer/order mix shift, and (5) payment slowdown. Each scenario should contain a known injected or annotated cause so RCA and evidence correctness can be measured.

## 13.3 Baselines

Descriptive dashboard baseline: shows KPI charts without automated root-cause reasoning.

Rule-based diagnostic baseline: fixed thresholds and manually defined cause rules.

Ungrounded LLM baseline: answer from a broad prompt without the structured evidence constraint, used only as an experimental comparison and not as a production design.

BizOps prototype: canonical model + graph + deterministic analytics + grounded RAG.

## 13.4 Expected research result

The target result is not a claim that the system will always find the true cause. The defensible goal is to demonstrate that the proposed combination improves traceability and diagnostic usefulness while sharply reducing unsupported numeric output compared with an ungrounded LLM baseline.

# 14. Testing Strategy

| Test level | Examples | When |
| --- | --- | --- |
| Unit tests | KPI formulas, schema mapping, validators, graph edge creation | Continuous from Month 1 |
| Integration tests | Upload -> ETL -> graph -> KPI -> RCA -> evidence -> RAG | Months 4-6 |
| Data tests | Bad dates, duplicate IDs, missing costs, inconsistent references | Months 2-6 |
| ML tests | Leakage checks, baseline comparison, threshold sensitivity | Months 3-6 |
| RAG grounding tests | Unsupported numbers, missing evidence, wrong evidence retrieval | Months 5-6 |
| UI tests | Upload, validation report, Q&A, evidence navigation | Months 4-6 |
| Performance tests | Processing time by dataset size | Month 6 |
| Security tests | Path traversal/file type abuse, prompt injection into evidence fields | Month 6 |

# 15. Risks, Constraints, and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | High | Freeze MVP to one domain, CSV/JSON, no live connectors; maintain future-work backlog separately. |
| Poor dataset quality | High | Create data dictionary, validation layer, quality report, controlled benchmark dataset. |
| Weak RCA performance | High | Use interpretable contribution analysis + PyRCA; do not promise perfect causality. |
| LLM hallucination | High | Deterministic source of truth, evidence package, retrieval filtering, numeric validator, safe fallback. |
| Entity ambiguity | Medium | Canonical IDs + deterministic matching + manual review queue for ambiguous mappings. |
| Forecast instability | Medium | Use baselines, time-aware evaluation, one primary forecast target, store model version. |
| Graph complexity | Medium | Start with NetworkX and a limited edge set; add Neo4j only if needed. |
| API/provider instability | Low | No live external APIs in MVP; use local/open models or one configured provider only for explanation if required. |
| Time shortage | High | Weekly milestone reviews; prioritize core pipeline over optional UI features. |
| Team inconsistency | Medium | GitHub issues, branches, code review, README, shared data dictionary. |

# 16. Security, Privacy, and Reliability

The MVP should use synthetic or de-identified retail/distribution datasets for demonstrations whenever possible.

Uploaded files should be validated for extension/content mismatch and parsed safely.

Generated evidence should not contain secrets, credentials, or unnecessary personal information.

The LLM prompt should mark all retrieved data as business evidence, not instructions; source records must not override system-level grounding rules.

The application should keep analysis-run IDs so that answers can be traced back to a dataset and model configuration.

No automatic financial transactions or irreversible business actions will be executed in the capstone MVP.

Error messages should be explicit but should not disclose stack traces or secret configuration to end users.

# 17. Development Deliverables and Submission Artifacts

| Milestone | Artifacts |
| --- | --- |
| M1 | Requirements specification, scope freeze, dataset specification, ontology draft, GitHub repository |
| M2 | ETL pipeline, validation engine, canonical data outputs, data-quality report |
| M3 | Business graph, KPI library, anomaly detection module, benchmark scenarios |
| M4 | Forecasting module, RCA integration, evidence package schema, evaluation scripts |
| M5 | Grounded RAG, Q&A interface, numeric grounding validator, evidence explorer |
| M6 | Integrated MVP, evaluation report, testing report, user manual, final documentation, presentation, GitHub release |

## 17.1 Final demonstration scenario

The final demo will use a retail/distribution dataset in which profit margin decreases while revenue remains relatively stable. The system will identify the margin change, show the baseline comparison, identify affected high-volume products, trace supplier cost changes through the graph, show the forecast if the trend continues, and answer the natural-language question "Why did profit fall even though revenue stayed stable?" The answer will contain numerical values only from the evidence package and will link to the relevant metrics/records in the Evidence Explorer.

# 18. Future Expansion — From MVP to Business Operating System Layer

The capstone architecture is intentionally designed so that the core intelligence layer can later become a broader Business Operating System layer. These items are future work, not required for the six-month MVP.

Live connectors to ERP, CRM, POS, accounting, e-commerce, payment, HR, and operational systems.

Real-time event ingestion and continuous monitoring.

Additional domain ontologies for manufacturing, construction, healthcare, logistics, hospitality, professional services, etc.

Multi-tenant enterprise deployment with stronger authorization and auditability.

Governed AI agents that can execute low-risk actions with approval policies.

Financial, procurement, supply-chain, and workforce decision agents built on the same business graph.

Business simulation / what-if analysis using the learned operational model.

Marketplace and external service integrations.

# 19. MVP Acceptance Criteria

1. A user can upload a valid CSV/JSON retail dataset and receive a validation report.

2. The system can map the dataset into the canonical ontology with documented mappings.

3. The system constructs the required business graph and supports at least three diagnostic traversal patterns.

4. The KPI engine returns deterministic results for the defined KPI set.

5. At least one anomaly detector and one forecast model are evaluated against a benchmark.

6. Root-cause analysis can trace at least one controlled scenario through business relationships.

7. A structured evidence package is produced for every supported diagnostic question.

8. The LLM explanation references evidence and passes the numeric-claim validation test for the benchmark questions.

9. The application can answer the final demonstration questions without requiring the business user to write SQL.

10. The complete system, tests, dataset schema, documentation, presentation, and GitHub repository are reproducible by the project team.

# 20. Appendix A — Example Retail Data Dictionary

| Field | Type | Required | Meaning / Validation |
| --- | --- | --- | --- |
| customer_id | string | Yes | Stable customer identifier |
| product_id | string | Yes | Stable product identifier |
| supplier_id | string | Recommended | Supplier identifier |
| order_id | string | Yes | Unique order identifier |
| order_date | datetime | Yes | Order timestamp |
| quantity | numeric | Yes | Positive quantity for sales; adjustment logic documented for returns |
| unit_price | numeric | Yes | Selling price per unit, non-negative |
| unit_cost | numeric | Recommended | Cost per unit; required for product margin analysis |
| discount | numeric | Optional | Discount amount or documented rate |
| stock_on_hand | numeric | Recommended | Inventory snapshot quantity |
| reorder_point | numeric | Optional | Expected replenishment trigger |
| payment_amount | numeric | Optional | Payment amount associated with an order |
| payment_status | string | Optional | Paid / Pending / Failed / Refunded according to mapping table |
| event_type | string | Optional | Price change, stockout, return, supplier delay, etc. |
| event_time | datetime | Optional | Timestamp for the event |

# 21. Appendix B — Evidence Response Template

| Section | Example |
| --- | --- |
| Question | Why did profit margin decline in March? |
| Finding | Gross margin declined from 33.2% to 24.8%. |
| Primary evidence | Unit cost increased on three high-volume products; affected supplier events occurred during the period. |
| Graph path | Supplier S12 -> Product P88/P91/P104 -> OrderItems -> Margin KPI |
| Forecast | If current cost pressure persists, next month margin is expected to remain below baseline. |
| Recommendation | Review supplier pricing and selective product repricing. |
| Uncertainty | The dataset does not include promotional campaign spend, so marketing-driven mix effects cannot be ruled out. |
| Evidence links | KPI ID, record IDs, graph path IDs, analysis run ID |

# 22. References and Technical Documentation

OECD (2026). Empowering SMEs in the Age of AI. [Link]

McKinsey (2026). The State of AI: Global Survey 2026. [Link]

Pandas documentation. Pandas: Python Data Analysis Library. [Link]

scikit-learn documentation. Machine learning in Python. [Link]

Statsmodels documentation. Statistics in Python. [Link]

PyRCA documentation. Microsoft PyRCA: Root Cause Analysis toolkit. [Link]

LangChain documentation. Build applications with language models. [Link]

LlamaIndex documentation. Data framework for LLM applications. [Link]

FastAPI documentation. FastAPI framework. [Link]

NetworkX documentation. NetworkX graph package. [Link]

Revision note — supervisor recommendations incorporated This comprehensive specification supersedes the earlier broad proposal for implementation planning. The MVP is intentionally restricted to one retail/distribution domain, CSV/JSON input, open-source analytical components, and the three student-owned contributions: canonical ontology, business graph mapping, and grounded RAG.